APT DIGITAL EXPRESS

# Website Redesign &
Online Booking Proposal

STORAGEWALA.COM

A conversion-focused digital platform for discovering storage plans, calculating transparent pricing, booking pickup, and paying securely online.

| Prepared for | Prepared by |
| --- | --- |
| StorageWala | APT Digital Express |
| Website: storagewala.com | Nilesh G. • Digital Transformation Manager |
| Project: Website redesign + payment gateway | Date: 13 August 2026 |

WE OPTIMIZE. WE ENGAGE. WE GROW.

# 1. Executive Summary

StorageWala has strong service breadth across household storage, business storage, vehicle storage, packing and moving, and fulfilment. The redesign should convert this breadth into a simple digital buying experience—making pricing easier to understand, building trust faster, and enabling customers to complete a booking and payment without unnecessary calls or form friction.

## What we observed on the current website

Storage packages are published for individual items, 10+ household goods, 1 BHK, 2 BHK, 3 BHK, two-wheelers and custom extra space.

Discounts, GST, insurance and logistics exclusions are described, but the customer must mentally calculate the payable amount.

The Book Space page largely repeats homepage content instead of guiding the visitor through a focused checkout journey.

Customer registration and login exist, while the FAQ states that portal payments support cards, debit cards and net banking; this should be unified into a visible, reliable booking flow.

Repeated content, inconsistent wording and form labels, and limited conversion hierarchy reduce clarity and confidence.

## Recommended outcome

| Business objective | Redesign response |
| --- | --- |
| Increase qualified bookings | Clear packages, sticky “Book Now” CTAs and guided checkout |
| Reduce manual quotation effort | Automated tenure, discount, GST and optional service calculations |
| Build customer trust | Facility photos, security proof, service steps, FAQs and verified testimonials |
| Improve payment collection | Secure gateway, payment status, receipts, retries and admin reconciliation |
| Support organic growth | SEO-friendly service and location architecture with preserved URLs/redirects |

## Success measures

More completed booking requests and successful online payments

Lower drop-off between package selection and confirmation

Fewer support calls for pricing, inclusions and payment status

Improved mobile performance, discoverability and lead tracking

# 2. Proposed Website Experience

The new interface will be mobile-first, fast, reassuring and designed around the two primary audiences: households seeking secure storage and businesses requiring scalable warehousing or fulfilment.

## Recommended sitemap

| Primary pages | Purpose |
| --- | --- |
| Home | Value proposition, plan finder, trust proof, service highlights and conversion CTAs |
| Household Storage | Storage categories, packages, safety features and booking entry point |
| Business Storage | Warehouse, inventory, document, retail and fulfilment solutions |
| Packers & Movers | Packing, pickup, transport, unloading and service enquiry |
| Vehicle Storage & Transport | Two-wheeler/car storage, transport options and quote request |
| Pricing / Book Space | Plan comparison, duration, add-ons and real-time payable estimate |
| Locations | City and locality pages with unique, useful SEO content |
| How It Works / Safety | Process, prohibited items, warehouse security and insurance guidance |
| About / Testimonials / FAQ / Blog / Contact | Brand credibility, education and enquiries |
| Customer Account | Bookings, invoices, payments, documents and service requests |

## Customer booking journey

| 1 | Choose requirement — Select household, business, vehicle or custom storage. |
| --- | --- |

| 2 | Configure booking — Choose plan/volume, storage period, pickup city/date and optional services. |
| --- | --- |

| 3 | Review transparent estimate — Show base rent, tenure discount, insurance, GST and add-ons before payment. |
| --- | --- |

| 4 | Enter customer details — OTP verification, address, item declaration and acceptance of terms. |
| --- | --- |

| 5 | Pay securely — Pay full amount, advance amount or booking token according to the approved business rule. |
| --- | --- |

| 6 | Receive confirmation — Booking ID, invoice/receipt, email/SMS/WhatsApp acknowledgement and account access. |
| --- | --- |

## Conversion-focused design features

Persistent Call / WhatsApp / Book Now actions on mobile

Storage-size guide and “Not sure?” assisted quotation option

Service-area validation before checkout

Clear inclusions, exclusions, cancellation and refund information

Google Analytics 4, Search Console, Meta Pixel and conversion events

# 3. Payment Gateway & Booking System

APT Digital Express will integrate an Indian payment gateway such as Razorpay, Cashfree or PayU. Final selection will depend on StorageWala’s merchant approval, preferred settlement terms and transaction fees.

## Payment functionality

| Feature | Included capability |
| --- | --- |
| Payment modes | UPI, cards, net banking and supported wallets |
| Pricing engine | Monthly rate × tenure, approved discounts, GST and configurable add-ons |
| Payment choices | Full payment, advance/token or custom invoice link—subject to final business rule |
| Verification | Server-side signature verification and gateway webhook handling |
| Customer proof | Booking confirmation, payment receipt and downloadable invoice |
| Failed payments | Retry flow with preserved booking details and clear status |
| Refund support | Admin-recorded refund status; automated gateway refund can be added if approved |
| Reconciliation | Transaction ID, booking ID, amount, gateway status and settlement reference |
| Notifications | Email confirmation included; SMS/WhatsApp subject to provider integration and usage fees |

## Admin controls

Dashboard for booking, lead and payment summaries

Manage plans, monthly prices, discounts, GST rules, service areas and add-ons

View customer details, pickup requirements and booking history

Update booking stages: pending, payment received, pickup scheduled, stored, return requested and closed

Export booking and payment records to CSV/Excel

Role-based access for authorised operations and finance users

## Security and compliance approach

HTTPS, secure authentication, validation, protected admin routes and database backups

No card data stored on the website; payment details remain on the PCI-compliant gateway flow

Privacy policy, terms, cancellation/refund policy and consent checkboxes presented at checkout

Audit-friendly transaction records and restricted access to personal data

Important dependency: StorageWala will complete gateway KYC/merchant onboarding and provide approved policies, bank details, GST information and production API credentials. Gateway transaction charges are paid directly by StorageWala.

# 4. Scope, Deliverables & Timeline

## Included deliverables

| Workstream | Deliverables |
| --- | --- |
| Discovery & UX | Requirement workshop, user journeys, sitemap and wireframes |
| UI design | Responsive design system and key page mockups aligned with StorageWala branding |
| Development | Responsive front end, CMS-managed content and database-backed booking flow |
| Booking engine | Packages, tenure, discounts, taxes, add-ons, booking IDs and confirmations |
| Payment integration | One approved payment gateway, webhooks, success/failure flows and receipts |
| Customer account | Registration/login, booking history, payment records and basic profile |
| Admin panel | Plans, prices, bookings, customers, payment status, service areas and export |
| SEO migration | Metadata, schema basics, sitemap, robots, URL mapping and priority redirects |
| Analytics & QA | GA4 events, form/payment conversion tracking, responsive and functional testing |
| Launch & handover | Production deployment, admin walkthrough and 30-day defect warranty |

## Indicative project plan

| Phase | Duration | Output |
| --- | --- | --- |
| 1. Discovery & content audit | 3–4 working days | Approved requirements, sitemap and booking rules |
| 2. UX/UI design | 7–9 working days | Wireframes and responsive visual direction |
| 3. Development & CMS | 12–15 working days | Website pages and editable content |
| 4. Booking + gateway | 8–10 working days | Checkout, payment and admin workflows |
| 5. QA, migration & launch | 5–7 working days | Tested production release and training |

Estimated total: 35–45 working days from receipt of content, access, approved booking rules and gateway credentials.

## Client inputs required

Brand assets, approved copy, original facility/service photographs and testimonials

Final rate card, discount logic, taxes, insurance calculation and service/add-on charges

Booking, cancellation, refund, prohibited-items and data-privacy policies

Domain/hosting access, existing website/database access and payment gateway account

One authorised stakeholder for consolidated feedback and approvals

# 5. Commercial Proposal

The following is an indicative fixed-project estimate based on the scope described above. The final quotation will be confirmed after a technical review of the existing customer portal, database and admin panel.

| Component | Professional fee |
| --- | --- |
| UX strategy, sitemap and responsive UI design | ₹25,000 |
| CMS website development and content migration | ₹45,000 |
| Booking engine and customer account | ₹35,000 |
| Payment gateway integration and transaction workflows | ₹20,000 |
| Admin dashboard, reporting and configuration controls | ₹30,000 |
| SEO migration, analytics, QA, deployment and training | ₹15,000 |
| Total project investment | ₹1,70,000 + GST |

## Payment schedule

| Milestone | Amount |
| --- | --- |
| 40% advance on project confirmation | ₹68,000 + GST |
| 30% on approval of UI and booking workflow | ₹51,000 + GST |
| 20% on staging completion | ₹34,000 + GST |
| 10% before production launch | ₹17,000 + GST |

## Optional services

| Optional item | Indicative fee |
| --- | --- |
| Online recurring subscription / auto-debit setup | From ₹20,000 |
| WhatsApp Business API notifications | From ₹15,000 setup + provider usage charges |
| SMS OTP / transactional SMS | From ₹8,000 setup + message charges |
| Advanced CRM or ERP integration | Quoted after API review |
| Ongoing maintenance and support | ₹8,000/month or ₹75,000/year |
| SEO and content growth programme | Quoted separately based on target cities and keywords |

## Commercial notes

Gateway onboarding, gateway transaction fees, hosting, paid plugins, SMS/WhatsApp usage and third-party subscriptions are excluded unless explicitly listed.

The estimate includes migration of agreed website content. Large-scale rewriting, photography, video production and bulk historic data cleanup are outside this scope.

Two consolidated review rounds are included for UI design. Changes to approved workflows may affect cost and schedule.

30-day post-launch defect warranty is included. New features and content updates are handled under maintenance or change request.

Proposal validity: 15 days from issue date.

# 6. Why APT Digital Express

APT Digital Express combines website engineering, user-experience design, SEO, analytics and performance marketing. This allows StorageWala to launch a platform that is not only visually modern, but also measurable, searchable and built to convert.

| Our approach | Value to StorageWala |
| --- | --- |
| Conversion-led design | Every major page guides visitors toward a quote, booking or payment |
| Business-rule clarity | Pricing, discounts, tax, insurance and extras are configured transparently |
| SEO-aware migration | Existing location visibility is protected while content quality improves |
| Measurable funnel | Track plan views, checkout starts, payment success and lead sources |
| Practical handover | Admin training, documentation and a clear post-launch support path |

## Recommended next steps

| 1 | Scope confirmation — Approve the proposed modules and identify any existing portal functionality to retain. |
| --- | --- |

| 2 | Technical access review — Review hosting, codebase, database, customer accounts and current admin panel. |
| --- | --- |

| 3 | Booking-rule workshop — Confirm pricing, discounts, GST, insurance, add-ons, advance payment and refund rules. |
| --- | --- |

| 4 | Commercial approval — Sign off the final statement of work and initiate the first milestone payment. |
| --- | --- |

| 5 | Project kickoff — Begin sitemap, wireframes and content migration plan. |
| --- | --- |

## Acceptance

| For StorageWala | For APT Digital Express |
| --- | --- |
| Name: __________________________ Signature: _______________________ Date: ___________________________ | Nilesh G. Digital Transformation Manager Signature: _______________________ Date: ___________________________ |

APT DIGITAL EXPRESS

Data meets creativity — the APT Digital Express way.

## Source reviewed

StorageWala public website, including Home, Book Space, Customer Registration, Login and FAQ pages, reviewed 13 August 2026. Public URL: https://www.storagewala.com